Siresoft RAG

Project Structure, Data-Flow Pipeline & Production Readiness Plan

A self-hosted Retrieval-Augmented Generation system -- Django + LangChain + PostgreSQL/pgvector + Celery + Ollama -- covering architecture, the complete request pipeline from user query to LLM answer, and the operational practices this project has actually needed in real deployment.

# 1. Project Overview

Siresoft RAG lets a user upload PDFs, DOCX, plain text/Markdown files, or web page URLs; ask natural-language questions in a chat interface; and receive answers grounded strictly in the uploaded material, with citations back to the source document and page/section. Every model in the stack -- the LLM, the embedding model, and the reranker -- runs locally. Nothing in the pipeline calls a paid third-party API.

| Layer | Technology | Role |
| --- | --- | --- |
| Backend framework | Django + Django REST Framework | HTTP API, admin, ORM, migrations |
| RAG orchestration | LangChain (LCEL) | Prompt templates, chains, streaming |
| Database | PostgreSQL 16 | Relational data + vector store (one instance) |
| Vector store | pgvector (HNSW index) | Dense similarity search, in the same Postgres |
| Keyword search | Postgres full-text (GIN + tsvector) | Exact terms, codes, numbers dense search misses |
| Task queue | Celery + Redis | Background document ingestion |
| LLM serving | Ollama (ChatOllama) | Local inference, 5 selectable models |
| Embeddings | sentence-transformers / HuggingFace | BAAI/bge-base-en-v1.5, self-hosted |
| Reranking | Cross-encoder (HuggingFace) | Reorders fused candidates before generation |
| Frontend | Django templates + Alpine.js + Tailwind | Single deployable, no separate frontend build |

# 2. Project Structure

The codebase is split into four Django apps, each with one clear responsibility, plus the project config package and a self-contained frontend (Django templates, no separate SPA build).

| App / Path | Responsibility |
| --- | --- |
| config/ | Django settings, URL routing, WSGI/ASGI entry points, Celery app definition |
| core/ | Shared abstract models, custom exceptions, the Ollama-availability helper, the app-shell view |
| documents/ | Upload endpoints, validation (type/size/SHA-256 dedup), the Celery ingestion task, document CRUD |
| rag/ | Loaders, chunking/splitting, embeddings, hybrid retrieval, reranking, the LangChain generation chain, the retrieval-quality proof command |
| chat/ | Chat sessions, messages, the SSE streaming endpoint, turn orchestration (rewrite -> retrieve -> generate -> persist) |
| templates/ + static/ | Single-page app shell (Alpine.js + Tailwind), compiled CSS, self-hosted fonts/JS -- no CDN dependency at runtime |
| docker/ + Dockerfile + docker-compose.yml | Containerized deployment: nginx, Django (web), Celery (worker), Postgres, Redis |

Figure 1 -- High-level system architecture: every component and how they connect.

## 2.1 Core Data Models

| Model | App | Key fields |
| --- | --- | --- |
| Document | documents | title, source_type, status (queued/parsing/chunking/embedding/indexed/failed), sha256, embedding_model_name, error_message |
| Chunk | rag | document (FK), content, embedding (vector), content_tsv (generated column), page_number, section_heading, chunk_index |
| ChatSession | chat | title, created_at, updated_at |
| ChatMessage | chat | session (FK), role, content, model_used, latency_ms, rewritten_query |
| MessageCitation | chat | message (FK), chunk (FK), rank, score -- links an answer to the exact chunks it was grounded in |

# 3. Data Flow -- Document Ingestion

Uploading a file never blocks the HTTP request. Validation and SHA-256 deduplication happen synchronously (fast); everything from parsing onward runs in a Celery worker, with live status polled from the sidebar.

Figure 2 -- Document ingestion pipeline, from upload to a queryable, indexed chunk.

Notable engineering decisions: PyMuPDF is used for text PDFs, with an automatic OCR fallback (Tesseract) triggered when a page yields near-zero extractable text -- a scanned PDF is never silently indexed as empty. Markdown files are split header-aware first (so a chunk never crosses a section boundary), then size-capped. Every chunk's embedding model is recorded on its parent Document, so switching embedding models later is a detectable, explicit re-index rather than a silent inconsistency.

# 4. Data Flow -- User Query to LLM Answer

This is the core interactive path: a chat message goes through history-aware query rewriting, hybrid retrieval, relevance gating, and streamed generation -- all inside one Server-Sent-Events response, so the browser sees the answer appear token-by-token rather than waiting for the whole thing.

Figure 3 -- Complete request pipeline from a submitted question to a streamed, cited answer.

## 4.1 Why hybrid retrieval, not just embeddings

Dense (embedding) search alone misses exact error codes, product names, and numbers -- semantic similarity doesn't reliably surface a literal string like "E-4471". Sparse (keyword) search alone misses paraphrased or conceptually-related questions. The two are fused with Reciprocal Rank Fusion, and the fused candidates are then reranked with a cross-encoder, which evaluates the actual query-passage pair rather than comparing precomputed vectors -- this is the single biggest lever on answer quality in the whole pipeline.

## 4.2 The relevance gate

If nothing clears RETRIEVAL_SIMILARITY_THRESHOLD, the system returns "no relevant content found" without ever calling the LLM. This is deliberate: generating from empty or irrelevant context is exactly how a RAG system starts inventing facts.

Lesson learned: this threshold is not a universal constant -- it is calibrated against one specific reranker model's score distribution. Swapping the reranker model (e.g. for better accuracy on short "who/what is the name" style questions) changes the score scale by orders of magnitude and requires recalibrating the threshold from real queries against real documents, not by guessing.

## 4.3 Summarization is a different code path

A request like "summarize this document" is detected up front and routed around ranked retrieval entirely -- it pulls every chunk of the document in reading order instead of a relevance-ranked top-k, because a summary needs the whole document, not whatever best matches a vague query embedding.

# 5. Deployment Architecture

The application (Django + Celery) is fully containerized via Docker Compose. Ollama runs natively on the host rather than in a container -- LLM inference is CPU/GPU-bound work where container virtualization overhead is unwanted, and a native systemd service is already the simplest way to guarantee it survives reboots and terminal disconnects.

Figure 4 -- Deployment topology: containerized app stack, host-native Ollama.

| Concern | How it's handled |
| --- | --- |
| Long-lived streaming requests | Gunicorn runs gthread workers, not sync -- a sync worker would block on one chat stream for its entire duration, starving every other request |
| nginx buffering | Explicitly disabled on the chat streaming route -- otherwise nginx waits for the full SSE response before forwarding anything, defeating streaming |
| Container survives disconnect/reboot | docker compose up -d (detached) + restart: unless-stopped on every service |
| Ollama survives disconnect/reboot | Installed as a systemd service (system-level on a dedicated VM, user-level via systemctl --user on a shared desktop), enabled to start on boot/login |
| Postgres port isolation | The db/redis services expose no host port -- only reachable from inside the compose network, avoiding collisions with any native Postgres already on the host |

# 6. Configuration Reference

Every tunable is an environment variable (.env), never hardcoded mid-function.

| Setting | Purpose |
| --- | --- |
| EMBEDDING_PROFILE | bge-base (768-dim, default) or minilm (384-dim, low-RAM). Changing this invalidates the existing index. |
| CHUNK_SIZE / CHUNK_OVERLAP | Token-based (tiktoken), not character-based. Default 800/120. |
| RETRIEVAL_TOP_K / RETRIEVAL_CANDIDATE_POOL | How many chunks reach the LLM vs. how many reach the reranker. |
| RETRIEVAL_SIMILARITY_THRESHOLD | Paired to the specific reranker model in use -- recalibrate on change (see 4.2). |
| RERANKER_MODEL | Swappable; e.g. bge-reranker-base (fast, ~1.1GB) vs. bge-reranker-v2-m3 (better on short/meta questions, ~2.2GB, needs more RAM/disk). |
| OLLAMA_MODELS / OLLAMA_DEFAULT_MODEL | The model roster shown in the dropdown; the UI disables any not actually pulled. |
| MAX_UPLOAD_SIZE_MB / ALLOWED_UPLOAD_EXTENSIONS | Upload validation limits. |

# 7. Additional Considerations for an Industrial-Grade Deployment

Beyond the pipeline itself, the following are the practices that separate a working demo from something safe to run unattended for real users -- several of these were learned directly from issues hit while standing this project up, not just general best practice.

## 7.1 Resource planning

The embedding model, reranker, and each Celery worker process all hold their own copy of the ML models in memory. A Celery worker started with high --concurrency multiplies that memory cost directly -- size it to actual CPU/RAM, not reflexively. Budget disk for the HuggingFace model cache (multiple GB) separately from application data; a reranker model swap alone can need an additional 1-2GB. On a VM, confirm the storage backend Docker actually writes to (see 7.4) has room for this -- "disk full" during a model download fails silently as a generic error unless the logs are read carefully.

## 7.2 Process supervision

Every long-running process needs an explicit restart policy, not just "start it and leave the terminal open": Docker services need restart: unless-stopped; anything running natively on the host (Ollama) needs a real systemd unit (or systemd --user unit where root isn't available), enabled to start automatically -- a process started with nohup in a terminal session does not reliably survive a reboot or session teardown.

## 7.3 Observability

Every chat turn already logs the question, the chunk IDs retrieved, the model used, and latency in milliseconds -- this is what makes a bad answer debuggable after the fact instead of unreproducible. The same discipline should extend to ingestion failures (already captured as a human-readable Document.error_message, not a raw traceback) and to periodic checks that the HNSW index is actually being used (EXPLAIN ANALYZE) rather than degrading to a sequential scan as the corpus grows past the six-figure chunk count this system is designed for.

## 7.4 Infrastructure surprises worth planning for

| Issue | Why it matters |
| --- | --- |
| Docker's actual storage backend | Modern Docker installs often use containerd's own snapshotter, which has a storage root independent of Docker's own data-root setting -- moving one without the other silently leaves the real data on the original (possibly small) disk. |
| A reranker's score scale is model-specific | Sigmoid-normalized scores from different cross-encoder models are not comparable -- a threshold tuned for one model can silently reject everything, or accept everything, on another. |
| Framework-level directive misuse can look like a data bug | A frontend loop directive applied to the wrong element rendered only one list item instead of many -- from the outside this looked identical to a backend/API problem until the actual markup was inspected. |
| CPU-only vs GPU package builds | An unpinned ML dependency can silently resolve to a multi-gigabyte GPU build in a fresh container even when the host has no GPU -- pin the CPU wheel index explicitly. |

## 7.5 Security baseline

Secrets (DJANGO_SECRET_KEY, DB credentials) live only in .env, never committed. Uploads are validated on both file type and size before touching disk. In the current build, API endpoints are open (no authentication) -- acceptable for an internal/trusted-network deployment, but a real production rollout facing untrusted users needs authentication on both the upload and chat endpoints, plus rate limiting on the LLM-calling routes specifically (generation is the expensive, abusable operation, not the CRUD endpoints).

## 7.6 Testing strategy

Unit tests mock the ML/LLM boundary (embedding model, reranker, Ollama) so the suite runs in under a second with no GPU and no downloaded models -- what's under test is this project's own logic (chunking, RRF math, status transitions, citation persistence), not the correctness of third-party libraries. Retrieval quality itself is separately verified against a live corpus and live models via a dedicated management command, producing a real, re-runnable before/after comparison rather than a one-time manual check.

## 7.7 Backup and recovery

All durable state -- documents, chunks, embeddings, chat history -- lives in one PostgreSQL instance, which simplifies backup to a single pg_dump / continuous-archiving strategy. Original uploaded files are kept separately (media volume); losing them doesn't lose searchability (the extracted chunks remain), but re-ingestion after a restore requires them, so both should be backed up together.

## 7.8 Scaling path, if usage grows

For a genuinely large corpus (well beyond the 100+ documents / 100k+ chunks this design targets), the next levers are, in order of how cheap they are to pull: increasing Gunicorn/Celery worker counts (near-zero engineering cost), moving the embedding/reranker models to a GPU host, and only then reaching for infrastructure this project deliberately did not need -- a distributed storage/processing system (e.g. Hadoop/Spark) has no role here since PostgreSQL with pgvector is explicitly built and benchmarked for millions of vectors on a single instance; that kind of cluster infrastructure would add operational cost without solving a problem this system actually has.